## Slide 1: California Community College Technology Center Project Spam Filter

## Slide 2: Weekly Update Oct 12, 2017

## Slide 3: Post-Review Execution Strategy
Transform
Use Rulesets to augment current Fraud Tagging
Complete ML Initial Model Development
Deploy
Work with colleges to do good tagging of new applications
Complete ML Phase 2 - Model Tuning/Refining
Transform
Complete ML Initial Model Development (Use Allan Hancock College)
Deployment Readiness
Work with colleges to do good tagging of new applications
Complete ML Phase 2 - Model Tuning/Refining
Deploy
Previous Proposal
New Proposal (Based on Tim’s Suggestion)
New Proposal: Steps 1-3 will happen in Parallel with Step 4

## Slide 4: No Filters: % Fraud by College
Allan Hancock clearly dominant

## Slide 5: AppTime < 1 min: % Fraud by College
City College of San Francisco significantly higher

## Slide 6: AppTime < 1 min + Email Domain Filter
Recommendation: Target Top 3-4 Colleges for Pilot

## Slide 7: Weekly Update Sep 26, 2017

## Slide 8: Activity
Infrastructure
  Instance scaling to 32GB. (Will likely require larger footprint.)
  Setting up third instance for additional team member
Phase 1 EDA Continuation
  Added IP address, Email domain analysis
  Performed in-depth analysis on application time
  Generate detailed Phase 1 EDA document
Phase 2 EDA
  ETL Complete: Merged all batches of data. Merged fraud classified data
  EDA in progress
Transform
  Did preparatory work for Label Encoding

## Slide 9: Plans
Infrastructure
  Potential Compute Scaling & Windows Instance (Placeholder).
Continue Exploratory Analysis on Phase 2 data [SeyVu]
  Extrapolate Phase 1 analysis vectors in Phase 2
  Explore college level breakdown analysis
Explore rule-set to tagged “potential” fraud
  Would like to review this with CCCTC in meeting next week

## Slide 10: Receivables
Phase 2 (Non-PII) Data [Jigish]
  Email domain information for Phase 2 data

## Slide 11: Weekly Update Sep 18, 2017

## Slide 12: Activity
Infrastructure
  Multiple instances Setup; File share enabled
  Debugged instance performance issues. Upgraded to 8GB memory instances
Reviewed Project Milestones / Details
  Revised SmartSheet Tasks; Added end goals for each project phase
Continued with Exploratory Analysis on Phase 1 data
  Analyzed most application sections. Extracted key insights where relevant

## Slide 13: Plans
Infrastructure
  Scale to 16GB Memory footprint to support ML computational needs
Data Extraction, ETL
  Extract Phase 2 (Non-PII only) data
  Prepare data for EDA/ML work
Continue Exploratory Data Analysis on Phase 1 [SeyVu]
  Study IP Address, Email domain distribution
Start Exploratory Analysis on Phase 2 data [SeyVu]
Evaluate need for Windows instances [SeyVu]
  Excel based statistical analysis
  Dependent on dataset size for Phase 2

## Slide 14: Receivables
Phase 2 (Non-PII) Data [Jigish]
  Close to complete. Expected by tomorrow (09/19/2017)
  Fraud tagging already provided
Extract email domain information for Phase 1 & 2 data [Jigish]
  Working with Jigish to get this data
  Expected by sometime this week

## Slide 15: Weekly Update Sep 11, 2017

## Slide 16: Key Insights
Exploratory Data Analysis (EDA)
  Few features looked at show very strong signals
Fraud techniques look basic
  Assume it’ll evolve
Fields | Not Fraud | Fraud
Total Applications | 27162 (94%) | 1700 (6%)
Home State - CA | 25358 (93%) | 186 (11%)
High School Name Provided | 22825 (84%) | 37 (2%)
CA High School 3 Year = False | 10777 (40%) | 1677 (98.5%)

## Slide 17: Activity
Infrastructure – One Instance setup, Tools installed, Access Issues resolved
Reviewed Project Milestones / Details
Reviewed Data Extract from CCCTC Database
Data extraction for Phase 1 completed [Jigish]
  Fraud data separately provided by CCCTC
Initial ETL for Phase 1 complete
  Cleaned up data source for Exploratory Analysis
  Integrated Fraudulent applications into data set
Initial Exploration in Progress. Some promising observations made.

## Slide 18: Plans
Install Multiple Machine Instances + EFS [Jigish]
Continue Exploratory Data Analysis [Harsha/Ananth]
  Study input variables and relationship to fraud/non-fraud
  Study general input variable distributions
Evaluate need for Windows instances [Harsha/Ananth]
  Excel based statistical analysis
  Dependent on dataset size for Phase 2

## Slide 19: Receivables
Phase 2 Data (Target: 09/15/17?) [CCCTC]
  All applicable colleges with Fraud Tagging
  Including hashed PII data

## Slide 20: Backup